## Slide 1: Transitioning ChadaTech to Scrum Agile
Lessons from the SNHU Travel Project
Presented by: Jonathan
Date: October 17, 2025

## Slide 2: Agile Roles and Their Importance
The Scrum‑Agile framework identifies three core roles: Product Owner, Scrum Master, and Development Team. The Product Owner defines the product vision and prioritizes the backlog, ensuring value deliveryy (Invensis Learning, 2024). The Scrum Master removes impediments and fosters process adherence (Atlassian, 2024). The Development Team self‑organizes to build the product increment. These roles work together to deliver working software frequently.

## Slide 3: Agile Phases of the SDLC
In an Agile approach the SDLC phases of requirements, design, development, testing, and deployment are compressed into repeated short cycles called sprints. Planning happens at the start of each sprint, development and testing run concurrently, and deployment follows after review (TechnologyAdvice, 2024). This enables faster delivery and frequent stakeholder feedback.

## Slide 4: Comparing Agile and Waterfall
The waterfall model follows a rigid sequence of phases with limited ability to adjust once a phase is complete (BrowserStack, 2024). In contrast, Agile welcomes changing requirements, allows iterative delivery, and continuous stakeholder collaboration (TechnologyAdvice, 2024). For a dynamic project like SNHU Travel, Agile offers better responsiveness than the waterfall model would.

## Slide 5: Choosing the Right Approach
Selecting between Agile and waterfall depends on factors such as requirement clarity, rate of change, team maturity, and time‑to‑market. Administering a project with evolving scope and competitive deadlines supports Agile usage (PremierAgile, 2024). For projects where requirements are fixed and well‑understood, waterfall may still be valid.

## Slide 6: Lessons Learned & Recommendation for ChadaTech
Our SNHU Travel pilot showed that Agile increases stakeholder engagement, transparency, and adaptability while requiring training and process discipline. Based on this pilot, ChadaTech should adopt Scrum‑Agile company‑wide with supporting coaching, adjusted tooling, and governance to scale effectively.

## Slide 7: References
Invensis Learning. (2024, December). Agile & Scrum Roles and Responsibilities Explained. https://www.invensislearning.com/blog/agile-scrum-roles-and-responsibilities/
Atlassian. (2024). A Deep Dive into Scrum Team Roles. https://www.atlassian.com/agile/scrum/roles
TechnologyAdvice. (2024, October). Agile vs. Waterfall: What’s the Difference in 2024? https://technologyadvice.com/blog/project-management/agile-vs-waterfall/
BrowserStack. (2024, March). Agile vs. Waterfall – Key Differences. https://www.browserstack.com/guide/agile-advantages-over-waterfall
PremierAgile. (2024). Pros and Cons of Waterfall vs. Agile/Scrum Project Management. https://premieragile.com/pros-cons-waterfall-agile-scrum-project-management-2024/